**CS 744 – Management Issues in Software Engineering Project Meeting**

Project title: Developing a Tool to Visualize Multi-Agent Patrolling

Group name/number: GIANTS

Meeting #: 13

Held on: April 22, 2017 at 3:00 P.M.

Location: Murphy Library

Members of the group: Ying Jiang, Dezheng Wang, and Weikang Wang

Members attended: all

Topic(s) for discussion: Feedback and tasks for next phase.

Report writer: Ying Jiang

All members came on time and the meeting started on time.

Firstly, we discussed why we lose a lot of marks in meeting logs. Because we repeated the same mistake and Dezheng suggested that next meeting logs would be written by Ying and Dezheng. Ying suggested the GUI needed to be updated, Weikang should add algorithm name to remind the user which algorithm user selected, Dezheng should use time-picker, Dezheng and Weikang needed to give user a hint when the algorithm stopped.

Dezheng and Ying discussed tasks in next phrase. Dezheng suggested that next phrase should focus on testing. Ying suggested each of us took 26 test cases. Ying was response for test cases 1-27, Dezheng 28-54, the rest of test cases belonged to Weikang. Dezheng and Weikang agreed. Dezheng and Weikang said that they were busy and they would start as soon as we can. They suggested that Ying test the project first. Ying agreed. Ying suggested if there are any errors in the project, tester let programmer known and programmer can fix the error as soon as possible.

Finally, we discussed what would be discussed in the next meeting. Dezheng suggested that next meeting we discussed what problems were left and discussed the how to split the document.

Next meeting and its agenda:

The next meeting will focus the problems left after testing and the split the document. Next meeting will be held in 4/28 4:00PM in first floor of Murphy Library.