**CS 744 – Management Issues in Software Engineering Project Meeting**

Project title: Developing a Tool to Visualize Multi-Agent Patrolling

Group name/number: GIANTS

Meeting #:14

Held on: April 28, 2017 at 4:00 P.M.

Location: First floor near Cafe, Murphy Library

Members of the group: Dezheng Wang, Weikang Wang and Ying Jiang

Members attended: all

Topic(s) for discussion: Conclusion of testing and division of document

Report writer: Dezheng Wang

All members came on time and the meeting started on time.

At the beginning, Dezheng indicated that he had implemented time picker in searching screen in few days ago. Weikang and Ying said that they had tested that time picker and everything was going well. Weikang said that he had already generated message for informing users of run completed. Ying and Dezheng indicated that they were given that kind of message when a run was completed. They also indicated that message looked nice.

After that, each team member gave a brief overview of their testing. Dezheng and Weikang said they didn’t found any mistakes. Ying said that she had fixed testing files which were pointed out by professor and she had already tested for them. Everyone was happy without finding any mistakes in the testing.

Then Dezheng said that he had made some changes to sprint tasks because there were some mistakes indicated by professor in last presentation. He told other teammates took a quick look because it wouldn’t take too much time. It took about 3 minutes for Ying and Weikang to read the document and Ying said that all acceptance testing had been replaced with integration testing. Weikang agreed and said it was a good change. Weikang also said that he had written test cases for all test files from professor. He said each team number should look at it after the meeting. Ying and Dezheng agreed and they said that they would check it and told Weikang to change if any mistakes were found. Weikang agreed.

Finally, the team discussed division of the report. Weikang said that each member took charge of one part except introduction and learning. Dezheng diagreed and said that each person should talk about their own part and then put them together. Ying agreed and indicated that would be a good solution because everyone was familiar with what they had done. Weikang also agreed. At last, the team decided to have another meeting on Wednesday to integrate each team member’s document. Before that meeting, each member should have completed their own part.

Next meeting and its agenda:

The next meeting will focus on integrating each member’s document. The meeting is planned to be on May 3, 2017 at 3:00 P.M. in Murphy Library.