**CS 744 – Management Issues in Software Engineering Project Meeting**

Project title: Developing a Tool to Visualize Multi-Agent Patrolling

Group name/number: GIANTS

Meeting #:4

Held on: Feb 7, 2017 at 3:30 P.M.

Location: Room 206, Murphy Library

Members of the group: Dezheng Wang, Weikang Wang and Ying Jiang

Members attended: all

Topic(s) for discussion: Update user story, sprints according to feedback and prepare Presentation

Report writer: Weikang

The meeting was planned to be held in the morning. In fact, it was held at 3.30 P.M.

All members came on time and the meeting started on time.

First, all the team members review the feedback email send by professor. Ying list all the problems we need to modify. Then we start from the first problem.

First, Dezheng said that he is going to get the virtual servers run work before next demo. So we arrange the work to him. Weikang mentioned that if a user should edit the regions. Dezheng said of course a user can edit region. But Ying said since she need to write the algorithm, she can write another algorithm to divide the whole environment to single regions. Dezheng agreed.

Then, Weikang showed that the Chinese phrase or English phrase depends on the current system language, if user used an English machine, nothing about Chinese would show. So we passed this problem.

Next, we moved to Meeting Logs. Dezheng indicated that he wrote the first one which is long enough so Ying and Weikang should write as he required. Both others agreed.

As for Documents, because we already use the format given in the website so we just move to correct what we write. Weikang said we should describe user story more clearly than before so we need to extend our user stories. But Dezheng insist what he described is correct, just need clear expression. Last Ying suggest that we can keep the former one and write its detailed as children. So both Dezheng and Weikang agree to that one.

For sprints, Ying suggested we should accomplish much more than first demo as the professor said. So Weikang decide we can make some progress including user story 3,4,5 and 6. Dezheng take the charge to write a draft about that. Weiakng indicated that a single sprint task may involve multiple user story, so we add more user story index. Ying recorded all the advice and manage them to document.

Next meeting and its agenda:

The next meeting will focus on the demo. The meeting is planned to be on Feb 15, 2017 at 3:30 P.M. in Murphy Library, Room 206.