**CS 744 – Management Issues in Software Engineering Project Meeting**

Project title: Developing a Tool to Visualize Multi-Agent Patrolling

Group name/number: GIANTS

Meeting #: 6

Held on: 2/24, 2017 at 2:30 P.M.

Location: Room 207 of Murphy Library

Members of the group: Dezheng Wang, Weikang Wang and Ying Jiang

Members attended: all

Topic(s) for discussion: Next set of implementation, talk about feedback and presentation.

Report writer: Weikang Wang

All members came on time and the meeting started on time.

First, we come to feedback part. Professor suggest that we should implemented all function and we have already decide to implement all before next demo. About presented equally, Weikang said if we implemented all, then every member will have the equal time to show their own part. As for preparation before demo, Ying required every member to be present earlier 10 mins before class to guarantee our project works will on demo machine. After last class, Ying seems need to modify algorithm.

Then, Dezheng said before submitting we should check our meeting logs are consistent with before and after. Weikang mentioned the time and location consistent is also important. Every agreed. We put the sprints and user story part aside until we come to document part.

Second, Ying listed all the function we have already implemented, in progress and not started on the board and remind us we must implement all before next demo. Members whose part is in progress will still be responsible for that part. Then we will allocate the rest functionalities. Dezheng mentioned that we should talk about the server side to save data. But Ying suggested that we can save data as file like other groups so we just need server side to do algorithm part. Although it’s very different from what Dezheng suggested before, but he agreed finally. Next, region part was arranged to implemented firstly so that we will have a consistent format for all. And Weikang take the charge of that. Ying will be responsible for Load file and save data. Dezheng will continue his graphic part.

Next, the document part. Dezheng will still take the charge of making slides, at the same time Ying will write a draft of sprint tasks. Weikang check the feedback if we forget something.

We add some ones that we planned to implement this time to the user story, and reordered the sequence number. Modify the sprint number and linked user story number to make them more reasonable.

But there is a little argue about sprint of graphic view. Dezheng insist we should make sprint task “develop GUI portion of upload file” much detailed. Ying disagreed that it’s already the smallest one. Weikang suggested that we can make it to “upload” part, “analyze” part and “save” part. Another argue is in make “develop graphic view” more detailed. Because Ying didn’t participate in development of this part. So there are some mistakes there, so the responsible one, Dezheng, write this part.

Last, everyone checks the slides and commit the part each one should present.

Next meeting and its agenda:

The next meeting will focus on integration of all function and test. The meeting is planned to be on Mar 4, 2017 at 3:30P.M. in Murphy Library