**CS 744 – Management Issues in Software Engineering Project Meeting**

Project title: Developing a Tool to Visualize Multi-Agent Patrolling

Group name/number: GIANTS

Meeting #: 9

Held on: Mar 23, 2017 at 8:00 P.M.

Location: Murphy Library

Members of the group: Dezheng Wang, Weikang Wang and Ying Jiang

Members attended: all

Topic(s) for discussion:

Talk about what we have done about correct bugs, integration of save and search files with database, test new algorithm and keep going on project.

Report writer: Weikang Wang

All members came on time and the meeting started on time.

Everyone talked about the function we already finished after last meeting and try to integrate each other’s code.

We integrate save & retrieve data finished by Dezheng. Weikang suggested Dezheng can use timestamp to format the search key but Dezheng said he already finished this function with other solution so there was no need to change.

When testing Weikang and Dezheng found there are some misunderstanding in return data of algorithm and told Ying. It took half an hour for Ying to modify the algorithm then everything went well.

After the integration, we allocate the rest functionalities. Manage the page to choose algorithm before upload files, improve block view and simplify the home page will come to Weikang. Dezheng will take the charge of showing target list and relative function. Ying will be responsible for file validation and test/improve C3 and C4 algorithm.

Next meeting and its agenda:

The next meeting will focus on integration of all function, fully test C3 and C4 algorithm and show target list correctly. The meeting is planned to be on April 1st, 2017 at 8:00P.M. in Murphy Library.