Sprints:

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| S.No | User Story index | Task | Date introduced | Date considered for implementation | Date completed | Developer responsible for | Current Status |
| 1 | 1 | Develop GUI portion for initializing the environment | 1/29/2017 | 2/1/2017 | 2/2/2017 | Weikang Wang | Completed |
| 2 | 1 | Test initializing environment | 1/29/2017 | 2/2/2017 | 2/2/2017 | Dezheng Wang | Completed |
| 3 |  | Develop data structure for regions and open places | 1/29/2017 | 2/1/2017 | 2/2/2017 | Dezheng Wang | Completed |
| 4 | 2 | Develop GUI for adding open spaces | 1/29/2017 | 2/2/2017 | 2/3/2017 | Weikang Wang | Completed |
| 5 | 2 | Test GUI for adding open spaces | 1/29/2017 | 2/3/2017 | 2/3/2017 | Dezheng Wang | Completed |
| 6 | 3 | Develop GUI for adding agents | 1/29/2017 | 2/3/2017 | 2/4/2017 | Weikang Wang | Completed |
| 7 | 3 | Test GUI for adding agents | 1/29/2017 | 2/4/2017 | 2/3/2017 | Dezheng Wang | Completed |
| 8 | 4 | Develop GUI for confirming regions and gents | 1/29/2017 | 2/4/2017 | 2/5/2017 | Weikang Wang | Completed |
| 9 | 4 | Test GUI for confirming regions and gents | 1/29/2017 | 2/5/2017 | 2/5/2017 | Dezheng Wang | Completed |
| 10 | 4 | Develop GUI for drawing agent trace | 1/29/2017 | 2/5/2017 | 2/6/2017 | Weikang Wang | Completed |
| 11 | 4 | Test GUI for drawing agent trace | 1/29/2017 | 2/6/2017 | 2/6/2017 | Dezheng Wang | Completed |
| 12 | 9.1 | Develop algorithm for moving one step | 2/10/2017 | 2/10/2017 | 2/12/2017 | Ying Jiang | Completed |
| 13 | 9.1 | Testing algorithm for moving one step | 2/10/2017 | 2/12/2017 | 2/12/2017 | WeiKang Wang | Completed |
| 14 | 9.2 | Develop algorithm for moving multiple steps | 2/10/2017 | 2/12/2017 | 2/14/2017 | Ying Jiang | Completed |
| 15 | 9.2 | Testing algorithm for moving multiple steps | 2/10/2017 | 2/14/2017 | 2/14/2017 | WeiKang Wang | Completed |
| 16 | 9.1 | Integrate block view and algorithm of moving one step | 2/10/2017 | 2/15/2017 | 2/16/2017 | WeiKang Wang | Completed |
| 17 | 9.1 | Testing after integrating block view and algorithm of moving one step | 2/10/2017 | 2/16/2017 | 2/16/2017 | Ying Jiang | Completed |
| 18 | 9.2 | Integrate block view and algorithm of moving multiple steps | 2/10/2017 | 2/17/2017 | 2/18/2017 | WeiKang Wang | Completed |
| 19 | 9.2 | Testing after integrating block view and algorithm of moving multiple steps | 2/10/2017 | 2/18/2017 | 2/18/2017 | Ying Jiang | Completed |
| 20 | 6.2 | Create nodes for open spaces | 2/10/2017 | 2/15/2017 | 2/16/2017 | Dezheng Wang | Completed |
| 21 | 6.2 | Draw lines based on adjacent open spaces | 2/10/2017 | 2/17/2017 | 2/18/2017 | Dezheng Wang | Completed |
| 22 | 6.2 | Testing GUI for graph view | 2/10/2017 | 2/18/2017 | 2/18/2017 | WeiKang Wang | Completed |
| 23 | 5 | Develop GUI to upload file | 2/24/2017 | 2/28/2017 | 3/1/2017 | WeiKang Wang | In progress |
| 24 | 5 | Parse the file user loaded | 2/24/2017 | 2/28/2017 | 3/1/2017 | Ying Jiang | In progress |
| 25 | 5 | Use data structure store environment information | 2/24/2017 | 3/1/2017 | 3/2/2017 | Ying Jiang | In progress |
| 26 | 10 | Get all the information of each run and write it into file | 2/24/2017 | 3/2/2017 | 3/3/2017 | Ying Jiang | In progress |
| 27 |  | Choose target | 2/24/2017 | 3/3/2017 | 3/4/2017 | Ying Jiang | In progress |
| 28 |  | Find the shortest path between start position and target | 2/24/2017 | 3/4/2017 | 3/5/2017 | Ying Jiang | In progress |
| 29 | 9 | Test algorithm of both moving one step and multiple steps | 2/24/2017 | 3/5/2017 | 3/5/2017 | Weikang Wang | In progress |
| 30 | 9 | Integrate block view and algorithm | 2/24/2017 | 3/5/2017 | 3/6/2017 | Weikang Wang | In progress |
| 31 | 9 | Test after integrating algorithm and block view | 2/24/2017 | 3/6/2017 | 3/6/2017 | Ying Jiang | In progress |
| 32 | 7 | Identify the region and develop GUI for the region | 2/24/2017 | 2/28/2017 | 3/1/2017 | Dezheng Wang | In progress |
| 33 | 8 | Identify the node of specific region | 2/24/2017 | 3/1/2017 | 3/2/2017 | Dezheng Wang | In progress |
| 34 | 8 | Develop GUI for showing agent details for the node | 2/24/2017 | 3/2/2017 | 3/3/2017 | Dezheng Wang | In progress |
| 35 | 9 | Integrate graphical view and algorithm | 2/24/2017 | 3/5/2017 | 3/6/2017 | Dezheng Wang | In progress |
| 36 | 9 | Test after integrating algorithm and graphical view | 2/24/2017 | 3/6/2017 | 3/6/2017 | Dezheng Wang | In progress |