Sprints:

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| S.No | User Story index | Task | Date introduced | Date considered for implementation | Date completed | Developer responsible for | Current Status |
| 1 | 3, 3.1, 3.2 | Develop GUI for block view moving agent one step or a fix number of steps | 2/10/2017 | 2/10/2017 |  | Weikang Wang | In Progress |
| 2 | 4,5 | Develop algorithm | 2/10/2017 | 2/10/2017 |  | Ying Jiang | In Progress |
| 3 | 4,5 | Testing algorithm | 2/10/2017 | 2/10/2017 |  | WeiKang Wang | In Progress |
| 4 | 4,5 | Integrates GUI and algorithm | 2/10/2017 | 2/10/2017 |  | Ying Jiang | In Progress |
| 5 | 4,5 | Testing GUI and algorithm code after integration. | 2/10/2017 | 2/10/2017 |  | Ying Jiang | In Progress |
| 6 | 4,5,7 | Set up database | 2/10/2017 | 2/10/2017 |  | Dezheng Wang | In Progress |
| 7 | 6, 6.1,  6.2 | Develop GUI for graph view | 2/10/2017 | 2/10/2017 |  | Dezheng Wang | In Progress |
| 8 | 6,  6.1,  6.2 | Testing GUI for graph view | 2/10/2017 | 2/10/2017 |  | WeiKang Wang | In Progress |