Sprints:

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| S.No | User Story index | Task | Date introduced | Date considered for implementation | Date completed | Developer responsible for | Current Status |
| 1 | 1 | Develop GUI portion for initialing the environment | 1/29/2017 | 2/7/2017 | TBD | Wang Weikang | In Progress |
| 2 | 1 | Create block class | 1/29/2017 | 2/7/2017 | TBD | Wang Weikang | In Progress |
| 3 | 1 | Test block class | 1/29/2017 | 2/7/2017 | TBD | Wang Weikang | In Progress |
| 4 | 1 | Develop data structure for regions and environment | 1/29/2017 | 2/7/2017 | TBD | Wang Weikang | In Progress |
| 5 | 1 | Test the initialing environment code for users | 1/29/2017 | 2/7/2017 | TBD | Wang Dezheng | In Progress |
| 6 | 2 | Develop GUI portion for choosing open spaces | 1/29/2017 | 2/7/2017 | TBD | Wang Weikang | In Progress |
| 7 | 2 | Test the choosing open spaces for users | 1/29/2017 | 2/7/2017 | TBD | Wang Dezheng | In Progress |