Sprints:

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| S.No | User Story index | Task | Date introduced | Date considered for implementation | Date completed | Developer responsible for | Current Status |
| 1 | 1 | Develop GUI portion for initializing the environment | 1/29/2017 | 2/7/2017 | TBD | Wang Weikang | In Progress |
| 2 | 1 | Test initializing environment | 1/29/2017 | 2/7/2017 | TBD | Wang Weikang | In Progress |
| 3 | 2 | Create blocks in environment | 1/29/2017 | 2/7/2017 | TBD | Wang Weikang | In Progress |
| 4 | 2 | Test blocks in environment | 1/29/2017 | 2/7/2017 | TBD | Wang Weikang | In Progress |
| 5 | 2 | Cancel the selection of blocks | 1/29/2017 | 2/7/2017 | TBD | Wang Weikang | In Progress |
| 6 | 2 | Test Cancelling selection of blocks | 1/29/2017 | 2/7/2017 | TBD | Wang Dezheng | In Progress |
| 7 | 1,2 | Develop data structure for regions and open places | 1/29/2017 | 2/7/2017 | TBD | Wang Dezheng | In Progress |