## Slide 1: Developing a Tool to Visualize Multi-Agent Patrolling
Giants：Ying Jiang， Dezheng wang, Weikang wang

## Slide 2: Feedback
Demo
Completed all the functionalities.
An issue in searching with time.
Meeting logs
  Meetings are supposed to be used for discussion, decision making and planning rather than code fixing and debugging.
  Two meeting logs were too short.
Test cases
Test cases document is OK.
Suggested improvements
Some of the error messages are still somewhat generic.
Show a message when the algorithm terminates

## Slide 3: Plan of action
Keep all computer works such as programming, testing, debugging and integration outside the scope of the meetings.
Make the error messages more specific.
Give user a hint when the algorithm terminates.
Do more testing.

## Slide 4: User story
S. No. | As a <<type of user>> | I want <<some goal>> | So that <<reason>> | Date introduced | Date considered for implementation | Developer responsible for | Current Status
5 | User | Load environment files | User can use files to load initial environment | Jan 27, 2017 | March 4, 2017 | Ying Jiang | Completed
9 | User | Move agents by one step or fixed numbers of steps | User can move agents by their needs | Jan 27, 2017 | Feb 17, 2017 | Ying Jiang | Completed
12 | User | Search run information based on one or more of the following information: date, time, size of the environment, number of regions, and number of steps for completion | User can search run information in database based those information | March 13, 2017 | March 14, 2017 | Dezheng Wang | Completed
13 | User | Choose Constrained-3 algorithm to run | User can choose Constrained-3 algorithm to run | March 13, 2017 | March 14, 2017 | Ying Jiang | Completed
14 | User | Choose Constrained-4 algorithm to run | User can choose Constrained-4 algorithm to run | March 13, 2017 | March 23, 2017 | Weikang Wang | Completed

## Slide 5: Sprint tasks
67 | 13 | Generate more specific error information | 4/20/2017 | 4/20/2017 | 4/20/2017 | Ying Jiang | Completed
68 | 12 | Change the GUI of search, let user choose time by time picker | 4/20/2017 | 4/21/2017 |  | Dezheng Wang | In progress
69 | 9 | Change the GUI, generate a message to inform the user when algorithm complete | 4/20/2017 | 4/20/2017 |  | Weikang Wang | In progress
70 | 5 | Acceptance testing of file validation for free-form | 4/20/2017 | 4/22/2017 |  | Ying Jiang | In progress
71 | 13 | Acceptance testing of file validation for constrained-3 | 4/20/2017 | 4/22/2017 |  | Weikang Wang | In progress
72 | 14 | Acceptance testing of file validation for constrained-4 | 4/20/2017 | 4/22/2017 |  | Dezheng Wang | In progress
73 | 13 | Integration testing of block view and free-form algorithm | 4/20/2017 | 4/22/2017 |  | Weikang Wang | In progress
74 | 9 | Integration testing of graph view and free-form algorithm | 4/20/2017 | 4/22/2017 |  | Ying Jiang | In progress
75 | 9 | Integration testing of block view and constrained-3 algorithm | 4/20/2017 | 4/22/2017 |  | Dezheng Wang | In progress
76 | 13 | Integration testing of graph view and constrained-3 algorithm | 4/20/2017 | 4/22/2017 |  | Ying Jiang | In progress
77 | 14 | Integration testing of block view and constrained-4 algorithm | 4/20/2017 | 4/22/2017 |  | Weikang Wang | In progress
78 | 14 | Integration testing of graph view and constrained-4 algorithm | 4/20/2017 | 4/22/2017 |  | Ying Jiang | In progress
79 | 12 | Acceptance testing of search | 4/20/2017 | 4/22/2017 |  | Dezheng Wang | In progress

## Slide 6: #71 Acceptance testing of file validation for constrained-3
1 | Environment has one region and the region has no agent | File | Error message that show each region has at least one agent
2 | Environment has one region, the number of agents in that region is [1-n/3] | File | Environment information
3 | Environment has one region, the number of agents in that region is more than [n/3] | File | Error message that show the number of each region is [1-n/3]
4 | Environment has multiple regions; each region has one agent | File | Environment information
5 | Environment has multiple regions, the number of agents in each region is [1-n/3] | File | Environment information
6 | Environment has multiple regions, the number of agents in each region more than [n/3] | File | Error message that show the number of each region is [1-n/3]

## Slide 7: #72 Acceptance testing of file validation for constrained-4
1 | Environment has one region and the region has no agent | File | Error message that show each region has at least one agent
2 | Environment has one region, the number of agents in that region is [1-n/4] | File | Environment information
3 | Environment has one region, the number of agents in that region is more than [n/4] | File | Error message that show the number of each region is [1-n/4]
4 | Environment has multiple regions; each region has one agent | File | Environment information
5 | Environment has multiple regions, the number of agents in each region is [1-n/4] | File | Environment information
6 | Environment has multiple regions, the number of agents in each region more than [n/4] | File | Error message that show the number of each region is [1-n/4]
7 | Input file contains agents that don’t placed at the end nodes of the region. | File | Error message : agents initial position error

## Slide 8: #79 Acceptance testing of search
1 | Users want to search run by date | date | Show run information for specific date
2 | Users want to search run by time (hour & minute) | time (hour & minute) | Show run information for specific time (hour & minute)
3 | Users want to search run by size of the environment | size of the environment | Show run information for specific size of the environment
4 | Users want to search run by number of regions | number of regions | Show run information for specific number of regions
5 | Users want to search run by number of steps for completion | number of steps for completion | Show run information for specific number of steps for completion
6 | Users want to search run by date and time (hour & minute) and size of the environment and number of regions and number of steps for completion | date, time (hour & minute), size of the environment, number of regions , number of steps for completion | Show run information based on those data