## Slide 1: Developing a Tool to Visualize Multi-Agent Patrolling
Group name: GIANTS
Members of the group: Dezheng Wang, Weikang Wang and Ying Jiang
Advisor: Pro.Kasi

## Slide 2: Summary of the feedback
Project
  No significant improvements (etc. reading files, file validation and visualizing execution of the algorithm from the graphs )
  Need to accelerate work
Demo
  Equal contribution to the demo presentation
  Each person talks about their portion
Meeting logs
  Need to demonstrate previous meeting’s issues

## Slide 3: Continued
User story
  OK
  Need to be more specific
Sprint tasks
  Too short and abstract
  Sprint tasks shouldn’t associate with multiple user stories.
Test case
  Good

## Slide 4: A plan of action
Finish all the functionalities before next demo.
Make sprint tasks much more detailed.
Manage the number of user story and sprint tasks.

## Slide 5: continued
Enter fixed number of steps to execute
Execute the algorithm by fixed number of steps
Choose block view
Choose graphical view
Switch between two views
Search the information of a run
Delete a run

## Slide 6: User stories
S. No. | As a <<type of user>> | I want <<some goal>> | So that <<reason>> | Date introduced | Date considered for implementation | Developer responsible for | Current Status
1 | User | Load environment files | User can use files to load initial environment | Feb 24, 2017 | March 4, 2017 | Ying Jiang | In progress
2 | User | View graphical view of each region | User can view run time information of each region | Feb 24, 2017 | March 4, 2017 | Dezheng Wang | In progress
3 | User | View details of agents in each node in graphical view | User can see each agent’s information | Feb 24, 2017 | March 4, 2017 | Dezheng Wang | In progress
4 | User | Save run time information of a run as a file | User can view it at any time | Feb 24, 2017 | March 4, 2017 | Ying Jiang | In progress

## Slide 7
S.No | User Story index | Task | Date introduced | Date considered for implementation | Date completed | Developer responsible for | Current Status
23 | 5 | Develop GUI to upload file | 2/24/2017 | 2/28/2017 | 3/1/2017 | WeiKang Wang | In progress
24 | 5 | Parse the loaded file | 2/24/2017 | 2/28/2017 | 3/1/2017 | Ying Jiang | In progress
25 | 5 | Use data structure store environment information | 2/24/2017 | 3/1/2017 | 3/2/2017 | Ying Jiang | In progress
26 | 5 | Test loading file process | 2/24/2017 | 3/2/2017 | 3/2/2017 | Dezheng Wang | In progress
27 | 10 | Get all the information of each run and write it into file | 2/24/2017 | 3/2/2017 | 3/3/2017 | Ying Jiang | In progress
28 |  | Choose target | 2/24/2017 | 3/3/2017 | 3/4/2017 | Ying Jiang | In progress
29 |  | Find the shortest path between start position and target | 2/24/2017 | 3/4/2017 | 3/5/2017 | Ying Jiang | In progress
30 | 9 | Test algorithm of both moving one step and multiple steps | 2/24/2017 | 3/5/2017 | 3/5/2017 | Weikang Wang | In progress
31 | 9 | Integrate block view and algorithm | 2/24/2017 | 3/5/2017 | 3/6/2017 | Weikang Wang | In progress
32 | 9 | Test after integrating algorithm and block view | 2/24/2017 | 3/6/2017 | 3/6/2017 | Ying Jiang | In progress
33 | 7 | Identify the region and develop GUI for the region | 2/24/2017 | 2/28/2017 | 3/1/2017 | Dezheng Wang | In progress
34 | 8 | Identify the node of specific region | 2/24/2017 | 3/1/2017 | 3/2/2017 | Dezheng Wang | In progress
35 | 8 | Develop GUI for showing agent details for the node | 2/24/2017 | 3/2/2017 | 3/3/2017 | Dezheng Wang | In progress
36 | 9 | Integrate graphical view and algorithm | 2/24/2017 | 3/5/2017 | 3/6/2017 | Dezheng Wang | In progress
37 | 9 | Test after integrating algorithm and graphical view | 2/24/2017 | 3/6/2017 | 3/6/2017 | Dezheng Wang | In progress

## Slide 8: Consider the sprint task #26 Test loading file process. Some of the test cases for this task are as follows:
Test case # | Scenario | Input(s) | Expected output
1 | User click “Load File” button and choose text file. File contents are meaningful. | File | System will show the block view based on those file contents
2 | User click “Load File” button and choose text file. File contents are insignificant. | File | System will give appropriate error message.
3 | User click “Load File” button and choose any type file except text file. | File | System will give appropriate error message.
4 | User click “Load File” button and choose multiple text files. | Files | System will give appropriate error message.

## Slide 9: Consider the sprint task #30 Test algorithm of both moving one step and multiple steps. Some of the test cases for this task are as follows:
Test case # | Scenario | Input(s) | Expected output
1 | The environment has only one region. The region has only one agent. | File, 1 | The algorithm will return array of agent’s trace. Once target list is empty, it will stop.
2 | The environment has only one region. The region has only one agent. | File, N steps(N>1) | The algorithm will return array of each agent’s trace. Once target list is empty, it will stop.
3 | The environment has only one region. The region has more than one agent. | File, 1 | The algorithm will return array of each agent’s trace. Once target list is empty, it will stop.
4 | The environment has only one region. The region has more than one agent. | File, N(N>1) | The algorithm will return array of each agent’s trace. Once target list is empty, it will stop.
5 | The environment has more than one region. Each region has only one agent. | File, 1 | The algorithm will return array of each agent’s trace. Once target list is empty, it will stop.
6 | The environment has more than one region. Each region has only one agent. | File, N(N>1) | The algorithm will return array of each agent’s trace. Once target list is empty, it will stop.
7 | The environment has more than one region. Each region has more than one agent. | File, 1 | The algorithm will return array of each agent’s trace. Once target list is empty, it will stop.
8 | The environment has more than one region. Each region has more than one agent. | File, N(N>1) | The algorithm will return array of each agent’s trace. Once target list is empty, it will stop.
9 | The environment has more than one region. Each region has more than one agent. | File, 0 | Nothing will display. Return error message
10 | The environment has more than one region. Each region has more than one agent. | File, 10000 | The algorithm will visit all open spaces in target list and then stop. It will return array of each agent’s trace.

## Slide 10: Consider the sprint task #32 Test after integrating algorithm and block view. Some of the test cases for this task are as follows:
Test case # | Scenario | Input(s) | Expected output
1 | User views graphical view of one region in the environment. The region has only one agent. | File, 1 | The screen should show agent’s moving trace and the color of trace should change. Once target list is empty, it will stop.
2 | User views graphical view of one region in the environment. The region has only one agent. | File, N steps(N>1) | The screen should show agent’s moving trace and the color of trace should change. Once target list is empty, it will stop.
3 | User views graphical view of one region in the environment. The region has more than one agents. | File, 1 | The screen should show agent’s moving trace and the color of trace should change. Once target list is empty, it will stop.
4 | User views graphical view of one region in the environment. The region has more than one agents. | File, N steps(N>1) | The screen should show agent’s moving trace and the color of trace should change. Once target list is empty, it will stop.
5 | The environment has more than one region. Each region has more than one agent. | File, 0 | The screen should show error message.
6 | The environment has more than one region. Each region has more than one agent. | File, 10000 | The algorithm will stop. The screen should show agent’s moving trace and the color of trace should change.