## Slide 1: Developing a Tool to Visualize Multi-Agent Patrolling
Group name: GIANTS
Members of the group: Dezheng Wang, Weikang Wang and Ying Jiang
Advisor: Pro.Kasi

## Slide 2: Summary of the feedback
Demo
  GUI was modified to meet new/additional requirements.
  Algorithm selection and File validation were demonstrated.
  Additional constraints for the three types of algorithms are not yet implemented
Meeting logs
  Your meeting logs #8 and #9 are ok
  Meetings are supposed to be used for discussion, decision making and planning rather than code fixing and debugging.

## Slide 3: To be continued
User Stories
  In the user stories document, all functionalities were completed. However, during the demo, additional constraints for ‘Constrained-3’ and ‘Constrained-4’ algorithms were not demonstrated
Test Cases
  Included very few test cases

## Slide 4: A plan of action
Finish all the functionalities before next demo
Keep all computer works such as programming, testing, debugging and integration outside the scope of the meetings
Keep consistency between user story and demo
Adding more test cases

## Slide 5: User Stories
S. No. | As a <<type of user>> | I want <<some goal>> | So that <<reason>> | Date introduced | Date considered for implementation | Developer responsible for | Current Status
12 | User | Search run information based on date, time ,size of the environment, number of regions, and number of steps for completion, description | User can search run information in database based on id or date | March 13, 2017 | March 14, 2017 | Dezheng Wang | In progress
13 | User | Choose Constrained-3 algorithm to run | User can choose Constrained-3 algorithm to run | March 13, 2017 | March 14, 2017 | Ying Jiang | In progress
14 | User | Choose Constrained-4 algorithm to run | User can choose Constrained-4 algorithm to run | March 13, 2017 | March 23, 2017 | Ying Jiang | In progress

## Slide 6: Spring Tasks
S.No | User Story index | Task | Date introduced | Date considered for implementation | Date completed | Developer responsible for | Current Status
44 | 12 | Receive request from front-end and search run information based on supported keys and send it to front-end | 3/13/2017 | 3/18/2017 |  | Dezheng Wang | In progress
45 | 12 | Display results based on the search condition | 3/13/2017 | 3/19/2017 |  | Dezheng Wang | In progress
46 | 12 | Testing searching information based on id or date | 3/13/2017 | 3/20/2017 |  | Weikang Wang | In progress
47 | 13 | File validation of Constrained-3 algorithm | 3/13/2017 | 4/10/2017 |  | Ying Jiang | In progress
48 | 13 | Test file validation of Constrained-3 algorithm | 3/23/2017 | 4/10/2017 |  | Weikang Wang | In progress
49 | 14 | File validation of Constrained-4 algorithm | 3/23/2017 | 4/10/2017 |  | Deikang Wang | In progress
50 | 14 | Test file validation of Constrained-4 algorithm | 3/13/2017 | 4/10/2017 |  | Ying Jiang | In progress

## Slide 7: Test cases
Test case # | Scenario | Input(s) | Expected output
1 | Users want to search run by date | Date | Show run information for specific date
2 | Users want to search run by time (hour & minute) | time (hour & minute) | Show run information for specific time (hour & minute)
3 | Users want to search run by size of the environment | size of the environment | Show run information for specific size of the environment
4 | Users want to search run by number of regions | number of regions | Show run information for specific number of regions
5 | Users want to search run by number of steps for completion | number of steps for completion | Show run information for specific number of steps for completion
6 | Users want to search run by date and time (hour & minute) and size of the environment and number of regions and number of steps for completion | date, time (hour & minute), size of the environment, number of regions , number of steps for completion | Show run information based on those data
Consider the sprint task #46 Testing searching information based on supported data. Some of the test cases for this task are as follows:

## Slide 8: Test cases
Test case # | Scenario | Input(s) | Expected output
1 | Environment has one region and the region has no agent | File | Error message that show each region has at least one agent
2 | Environment has one region, the number of agents in that region is [1-n/3] | File | Environment information
3 | Environment has one region, the number of agents in that region is more than [n/3] | File | Error message that show the number of each region is [1-n/3]
4 | Environment has multiple regions; each region has one agent | File | Environment information
5 | Environment has multiple regions, the number of agents in each region is [1-n/3] | File | Environment information
6 | Environment has multiple regions, the number of agents in each region more than [n/3] | File | Error message that show the number of each region is [1-n/3]
Consider the sprint task #48 Test file validation of Constrained-3 algorithm. Some of the test cases for this task are as follows:

## Slide 9: Test cases
Consider the sprint task #50 Test file validation for Constrained-4 algorithm. Some of the test cases for this task are as follows:
Test case # | Scenario | Input(s) | Expected output
1 | Environment has one region and the region has no agent | File | Error message that show each region has at least one agent
2 | Environment has one region, the number of agents in that region is [1-n/4] | File | Environment information
3 | Environment has one region, the number of agents in that region is more than [n/4] | File | Error message that show the number of each region is [1-n/4]
4 | Environment has multiple regions; each region has one agent | File | Environment information
5 | Environment has multiple regions, the number of agents in each region is [1-n/4] | File | Environment information
6 | Environment has multiple regions, the number of agents in each region more than [n/4] | File | Error message that show the number of each region is [1-n/4]
7 | Input file contains agents that don’t placed at the end nodes of the region. | File | Error message : agents initial position error