## Slide 1: Developing a Tool to Visualize Multi-Agent Patrolling
Group name: GIANTS
Members of the group: Dezheng Wang, Weikang Wang and Ying Jiang
Advisor: Pro.Kasi

## Slide 2: Summary of the feedback
Reminder
  make sure that all resources are properly used and are available at the right time.
Suggested improvements
  Use only three colors.
  Input file validation and history retrieve.
  Increase speed.

## Slide 3: Continued
Meeting Logs
  Need to demonstrate previous meeting’s issues.
  Time consistency.
Documents
  User stories and sprint tasks are OK.
  Did not seem to be exercise or demonstrate some test case.

## Slide 4: A plan of action
Finish all the functionalities before next demo.
  File validation
  History retrieve
  Choice of algorithm
  Improve code.
Manage the meeting logs to make it reasonable

## Slide 5: User stories
S. No. | As a <<type of user>> | I want <<some goal>> | So that <<reason>> | Date introduced | Date considered for implementation | Developer responsible for | Current Status
11 | User | Save run information in database | User can use database to store run information | March 13, 2017 | March 14, 2017 | Dezheng Wang | Completed
12 | User | Search run information based on id or date | User can search run information in database based on id or date | March 13, 2017 | March 14, 2017 | Dezheng Wang | Completed
13 | User | Choose Constrained-3 algorithm to run | User can choose Constrained-3 algorithm to run | March 13, 2017 | March 14, 2017 | Ying Jiang | Completed
14 | User | Choose Constrained-4 algorithm to run | User can choose Constrained-4 algorithm to run | March 13, 2017 | March 23, 2017 | Ying Jiang | In progress
·15 | User | View the target list and target of each agent in graph view | User can view details of each region | March 23, 2017 | March 23, 2017 | Dezheng Wang | In progress

## Slide 6
S.No | User Story index | Task | Date introduced | Date considered for implementation | Date completed | Developer responsible for | Current Status
38 | 11 | Retrieve data structure and build MySQL database | 3/13/2017 | 3/13/2017 | 3/14/2017 | Dezheng Wang | Completed
39 | 11 | Use node.js to implement connecting to MySQL database | 3/13/2017 | 3/14/2017 | 3/15/2017 | Dezheng Wang | Completed
40 | 11 | Save run information in front-end and send it to back-end | 3/13/2017 | 3/15/2017 | 3/16/2017 | Dezheng Wang | Completed
41 | 11 | Receive request from front-end and save run information in database | 3/13/2017 | 3/16/2017 | 3/17/2017 | Dezheng Wang | Completed
42 | 12 | Build screen for searching run information | 3/13/2017 | 3/17/2017 | 3/18/2017 | Dezheng Wang | Completed
43 | 12 | Choose date or id in front-end and send it to back-end | 3/13/2017 | 3/18/2017 | 3/19/2017 | Dezheng Wang | Completed
44 | 12 | Receive request from front-end and search run information based on supported keys and send it to front-end | 3/13/2017 | 3/18/2017 | 3/19/2017 | Dezheng Wang | Completed
45 | 12 | Arrange the screen based on data from database | 3/13/2017 | 3/19/2017 | 3/20/2017 | Dezheng Wang | Completed
46 | 11 | Testing saving run information in database | 3/13/2017 | 3/20/2017 | 3/21/2017 | Ying Jiang | Completed
47 | 12 | Testing searching information based on id or date | 3/13/2017 | 3/20/2017 | 3/21/2017 | Weikang Wang | Completed
48 | 13 | Choose target list for Constrained-3 algorithm | 3/13/2017 | 3/14/2017 | 3/16/2017 | Ying Jiang | Completed
49 | 13 | Move the agent towards its target | 3/13/2017 | 3/17/2017 | 3/19/2017 | Ying Jiang | Completed
50 | 13 | Test Constrained-3 algorithm | 3/13/2017 | 3/20/2017 | 3/21/2017 | Dezheng Wang | Completed
51 | 14 | Choose target list for Constrained-4 algorithm | 3/13/2017 | 3/24/2017 | 3/26/2017 | Ying Jiang | Completed

## Slide 7
S.No | User Story index | Task | Date introduced | Date considered for implementation | Date completed | Developer responsible for | Current Status
52 | 14 | Move the agent towards its target | 3/13/2017 | 3/26/2017 | 3/28/2017 | Ying Jiang | In progress
53 | 14 | Test Constrained-4 algorithm | 3/13/2017 | 3/28/2017 | 3/29/2017 | Weikang Wang | In progress
54 | 13 | Build GUI to select algorithm | 3/23/2017 | 3/29/2017 | 3/30/2017 | Weikang Wang | In progress
55 | 13 | File validation for Constrained-3 algorithm and Constrained-4 algorithm | 3/13/2017 | 3/30/2017 | 3/31/2017 | Ying Jiang | In progress
56 | 13 | Test file validation for Constrained-3 algorithm and Constrained-4 algorithm | 3/23/2017 | 3/31/2017 | 4/1/2017 | Dezheng Wang | In progress
57 | 13 | Get run information based on selected algorithm | 3/23/2017 | 3/30/2017 | 3/31/2017 | Weikang Wang | In progress
58 | 13 | Test Constrained-3 algorithm and Constrained-4 algorithm in block view | 3/23/2017 | 4/1/2017 | 4/2/2017 | Ying Jiang | In progress
59 | 9 | Improved color used in block view | 3/23/2017 | 4/1/2017 | 4/2/2017 | Weikang Wang | In progress
60 | 6 | Improved the ways of switch between two views | 3/23/2017 | 4/2/2017 | 4/3/2017 | Weikang Wang | In progress
61 | 15 | Get run information based on selected algorithm | 3/23/2017 | 3/29/2017 | 3/30/2017 | Dezheng Wang | In progress
62 | 15 | Get target list of the selected algorithm and display it in graph view | 3/23/2017 | 3/30/2017 | 3/31/2017 | Dezheng Wang | In progress
63 | 15 | Get each agent’s target and display it in graph view | 3/23/2017 | 4/1/2017 | 4/2/2017 | Dezheng Wang | In progress
64 | 13 | Test Constrained-3 algorithm and Constrained-4 in graph view | 3/23/2017 | 4/2/2017 | 4/3/2017 | Ying Jiang | In progress

## Slide 8: Consider the sprint task #50 test constrained-3 algorithm . Some of the test cases for this task are as follows:
Test case # | Scenario | Input(s) | Expected output
1 | The environment has one region and the region has (1-[openSpaces/3]) agents | Environment object | Return correct target list and agent path.
2 | The environment has one region and the region has one open space and one agent | Environment object | Return value is null
3 | The environment has more than one region and each region has (1-[openSpaces/3]) agents | Environment object | Return correct target list and agent path.
4 | The environment has more than one region and each region has one open space and one agent | Environment object | Return value is null

## Slide 9: Consider the sprint task #53 test constrained-4 algorithm of both moving one step and multiple steps. Some of the test cases for this task are as follows:
Test case # | Scenario | Input(s) | Expected output
1 | The environment has one region and the region has (1-[openSpaces/4]) agents | Environment object | Return correct target list and agent path.
2 | The environment has one region and the region has one open space and one agent | Environment object | Return value is null
3 | The environment has more than one region and each region has (1-[openSpaces/4]) agents | Environment object | Return correct target list and agent path.
4 | The environment has more than one region and each region has one open space and one agent | Environment object | Return value is null

## Slide 10: consider the sprint task #56 test file validation for constrained-3 algorithm and constrained-4 algorithm . some of the test cases for this task are as follows:
Test case # | Scenario | Input(s) | Expected output
1 | For Constrained-3 algorithm, file has one region and no agents in the region | File | Error Message
2 | For Constrained-3 algorithm, file has one region (one open space) and one agent in the region | File | Load file successfully
3 | For Constrained-3 algorithm, file has multiple regions. Some regions have more than [openSpaces/3] agents and some regions have no more than [openSpaces/3] agents | File | Error Message
4 | For Constrained-3 algorithm, file has multiple regions. Each region has 1-[openSpaces/3] agents | File | Load file successfully
5 | For Constrained-4 algorithm, file has one region and no agents in the region | File | Error Message
6 | For Constrained-4 algorithm, file has one region and one agent in the region | File | Load file successfully
7 | For Constrained-4 algorithm, file has multiple regions. Some regions have more than [openSpaces/4] agents and some regions have no more than [openSpaces/4] agents | File | Error Message
8 | For Constrained-4 algorithm, file has multiple regions. Each region has 1-[openSpaces/4] agents | File | Load file successfully

## Slide 11: consider the sprint task #58 test constrained-3 algorithm and constrained-4 in block view. some of the test cases for this task are as follows:
Test case # | Scenario | Input(s) | Expected output
1 | For Constrained-3 algorithm, load file successfully and start to run one step | 1 | If the algorithm doesn’t stop, agents in each region move one step. Else, agents in each region will stop.
2 | For Constrained-3 algorithm, load file successfully and start to run N (>1) step | N | If the algorithm doesn’t stop, agents in each region move N steps. If the algorithm stops at M (M<N) step, agents in each region move M steps
3 | For Constrained-4 algorithm, load file successfully and start to run one step | 1 | If the algorithm doesn’t stop, agents in each region move one step. Else, agents in each region will stop.
4 | For Constrained-4 algorithm, load file successfully and start to run N (>1) step | N | If the algorithm doesn’t stop, agents in each region move N steps. If the algorithm stops at M (M<N) step, agents in each region move M steps

## Slide 12: consider the sprint task #64 test constrained-3 algorithm and constrained-4 algorithm in graph view. some of the test cases for this task are as follows:
Test case # | Scenario | Input(s) | Expected output
1 | For Constrained-3 algorithm, load file successfully, choose one region to show graph and run one step | 1 | If the algorithm doesn’t stop, agents in each region move one step. Else, agents in each region will stop. Target list and each agent’s current target will show in graph.
2 | For Constrained-3 algorithm, load file successfully, choose one region to show graph and start to run N (>1) step | N | If the algorithm doesn’t stop, agents in each region move N steps. If the algorithm stops at M (M<N) step, agents in each region move M steps. Target list and each agent’s current target will show in graph.
3 | For Constrained-4 algorithm, load file successfully, choose one region to show graph and start to run one step | 1 | If the algorithm doesn’t stop, agents in each region move one step. Else, agents in each region will stop. Target list and each agent’s current target will show in graph.
4 | For Constrained-4 algorithm, load file successfully, choose one region to show graph and start to run N (>1) step | N | If the algorithm doesn’t stop, agents in each region move N steps. If the algorithm stops at M (M<N) step, agents in each region move M steps. Target list and each agent’s current target will show in graph.