## Slide 1: Developing a Tool to Visualize Multi-Agent Patrolling
Giants：Ying Jiang， Dezheng wang, Weikang wang

## Slide 2: Feedback
Demo
Completed all the functionalities.
An issue in searching with time.
Meeting logs
  Meetings are supposed to be used for discussion, decision making and planning rather than code fixing and debugging.
  Two meeting logs were too short.
Test cases
Test cases document is OK.
Suggested improvements
Some of the error messages are still somewhat generic.
Show a message when the algorithm terminates

## Slide 3: Plan of action
Keep all computer works such as programming, testing, debugging and integration outside the scope of the meetings.
Make the error messages more specific.
Give user a hint when the algorithm terminates.
Do more testing.

## Slide 4: Sprint tasks
67 | 13 | Generate more specific error information | 4/20/2017 | 4/20/2017 | 4/20/2017 | Ying Jiang | Completed
68 | 12 | Change the GUI of search, let user choose time by time picker | 4/20/2017 | 4/21/2017 |  | Dezheng Wang | In progress
69 | 9 | Change the GUI, generate a message to inform the user when algorithm complete | 4/20/2017 | 4/20/2017 |  | Weikang Wang | In progress
70 | 5 | Acceptance testing of file validation for free-form | 4/20/2017 | 4/22/2017 |  | Ying Jiang | In progress
71 | 13 | Acceptance testing of file validation for constrained-3 | 4/20/2017 | 4/22/2017 |  | Weikang Wang | In progress
72 | 14 | Acceptance testing of file validation for constrained-4 | 4/20/2017 | 4/22/2017 |  | Dezheng Wang | In progress
73 | 13 | Integration testing of block view and free-form algorithm | 4/20/2017 | 4/22/2017 |  | Weikang Wang | In progress
74 | 9 | Integration testing of graph view and free-form algorithm | 4/20/2017 | 4/22/2017 |  | Ying Jiang | In progress
75 | 91 | Integration testing of block view and constrained-3 algorithm | 4/20/2017 | 4/22/2017 |  | Dezheng Wang | In progress
76 | 13 | Integration testing of graph view and constrained-3 algorithm | 4/20/2017 | 4/22/2017 |  | Ying Jiang | In progress
77 | 14 | Integration testing of block view and constrained-4 algorithm | 4/20/2017 | 4/22/2017 |  | Weikang Wang | In progress
78 | 14 | Integration testing of graph view and constrained-4 algorithm | 4/20/2017 | 4/22/2017 |  | Ying Jiang | In progress
79 | 12 | Acceptance testing of search | 4/20/2017 | 4/22/2017 |  | Dezheng Wang | In progress

## Slide 5: Test cases