## Slide 1: Visualize Multi-Agent Patrolling
Team: Giants
Team member: Ying Jiang, Weikang wang, Dezheng wang

## Slide 2: Summary of the feedback
Observations
  Didn’t use virtual servers
Suggested improvements
  Accomplished little in previous demo
  Chinese phrase
Documents
  Meeting logs are OK, but more details should be added
  User stories are not in the right format and too vague
  Sprint tasks is too short
  Test cases are OK
  Did not pay too much attention to document

## Slide 3: A plan of action
Improve velocity
Add more details to Meeting log, like who argues what with whom. Make sure it’s not too short
Split the user stories into sprint tasks reasonably so that the sprint task is not too short
All team members are involved in developing
Spend more time working on document

## Slide 4: User stories
1. Users initialize the environment(set open spaces, agents, etc.)
2. Users choose block view
3. Users execute the algorithm step by step or in a fixed number of steps in block view.
4. Users choose graphic view

## Slide 5: Sprint Tasks
Sprints:
S.No | User Story index | Task | Date introduced | Date considered for implementation | Date completed | Developer responsible for | Current Status
1 | 1,2 | Develop GUI for moving agent one step or a fix number of steps in block view | 2/10/2017 | 2/10/2017 |  | Weikang Wang | In Progress
2 | 3 | Develop algorithm | 2/10/2017 | 2/10/2017 |  | Ying Jiang | In Progress
3 | 3 | Testing algorithm | 2/10/2017 | 2/10/2017 |  | WeiKang Wang | In Progress
4 | 1,2,3 | Integrates GUI and algorithm | 2/10/2017 | 2/10/2017 |  | Ying Jiang | In Progress
5 | 1,2,3 | Testing GUI and algorithm code after integration. | 2/10/2017 | 2/10/2017 |  | Ying Jiang | In Progress
6 | 3 | Set up database | 2/10/2017 | 2/10/2017 |  | Dezheng Wang | In Progress
7 | 4 | Develop GUI of graph view | 2/10/2017 | 2/10/2017 |  | Dezheng Wang | In Progress
8 | 4 | Testing GUI of graphic view | 2/10/2017 | 2/10/2017 |  | WeiKang Wang | In Progress
Sprints:

## Slide 6: Test cases
Test case # | Scenario | Input(s) | Expected output
1 | The environment has only one region. The region has only one agent. | Agent array, Region matrix, Number of steps | The agent travels all the open spaces then it stops.
2 | The environment has only one region. The region has more than one agent. | Agent array, Region matrix, Number of steps | Agents travel the region at the same time. They have different paths. Once all open spaces are visited, algorithm stops.
3 | The environment has more than one region. Each region has only one agent. | Agent array, Region matrix, Number of steps | All agents in different regions travel at the same time. Once all open spaces are all visited, the algorithm stops.
4 | The environment has more than one region. Each region has more than one agent. | Agent array, Region matrix, Number of steps | All agents in different a regions travel at the same time. Once all open spaces are all visited, the algorithm stops.
5 | The environment has only one region. The region has only one agent. Enter a number indicates the steps an agent moves. | Agent array, Region matrix, Number of steps | The agent moves a fixed number of steps and stops. The algorithm stops.
6 | The environment has only one region. The region has more than one agent. Enter a number indicates the steps an agent moves. | Agent array, Region matrix, Number of steps | All agents move a fix number of steps and stop.
7 | The environment has more than one region. Each region has only one agent. Enter a number indicates the steps an agent moves. | Agent array, Region matrix, Number of steps | All agents move a fix number of steps and stop.
8 | The environment has more than one region. Each region has more than one agent. Enter a number indicates the steps an agent moves. | Agent array, Region matrix, Number of steps | All agents move a fix number of steps and stop.
Consider the sprint task #3– Test algorithm
Some of the test cases for this task are as follows:

## Slide 7: Test cases
Test case # | Scenario | Input(s) | Expected output
1 | The environment has only one region. The region has only one agent. User executes the program by one step. | Click on “Execute step by step” | The agent moves by one step and then stops. Color of visited spaces will change.
2 | The environment has only one region. The region has only one agent. User executes the program by fixed number of steps. | Number of steps, click on “Execute” | The agent moves by number of steps and then stops. Color of visited spaces will change.
3 | The environment has only one region. The region has more than one agent. User executes the program by one step. | Click on “Execute step by step” | All agents move at the same and move by one step and then stops. They will have different paths. Color of visited spaces will change.
4 | The environment has only one region. The region has more than one agent. User executes the program by fixed number of steps. | Number of steps, click on “Execute” | All agents move at the same time and moves by number of steps and then stops. They will have different paths. Color of visited spaces will change.
5 | The environment has more than one region. Each region has only one agent. User executes the program by one step. | Click on “Execute step by step” | All agents move at the same and move by one step and then stops. They will have different paths. Color of visited spaces will change.
6 | The environment has more than one region. Each region has only one agent. User executes the program by fixed number of steps. | Number of steps, click on “Execute” | All agents move at the same time and moves by number of steps and then stops. They will have different paths. Color of visited spaces will change.
7 | The environment has more than one region. Each region has more than one agent. User executes the program by one step. | Click on “Execute step by step” | All agents move at the same and move by one step and then stops. They will have different paths. Color of visited spaces will change.
8 | The environment has more than one region. Each region has more than one agent. User executes the program by fixed number of steps. | Number of steps, click on “Execute” | All agents move at the same time and moves by number of steps and then stops. They will have different paths. Color of visited spaces will change.
Consider the sprint task #5– Testing GUI and algorithm code after integration
Some of the test cases for this task are as follows:

## Slide 8: Test cases
Test case # | Scenario | Input(s) | Expected output
1 | User views position of the node in the environment | None | The position of the node in the environment should be displayed by the side of the node.
2 | User views two buttons- one to execute the algorithm step by step and the other to execute the algorithm for a fixed number of times. | None | Two buttons should display in suitable positon
3 | User double clicks a node | Double click on a node | The agents’ details in that node should display
4 | User click a node | Click on a node | Nothing should display
5 | User views color changes when node is visited | Visiting a node | Color of the node should change
Consider the sprint task #7: Testing GUI for graph view
Some of the test cases for this task are as follows: