## Slide 1: Visualize Multi-Agent Patrolling
Team: Giants
Team member: Ying Jiang, Weikang wang, Dezheng wang

## Slide 2: Summary of the feedback
Accomplished little in previous demo
Meeting logs are OK, but more details should be added
User stories are not in the right format and too vague
Sprint tasks is too short
Test cases are OK
Did not pay too much attention to document

## Slide 3: A plan of action
Improve velocity
Add more details to Meeting log, like who argues what with whom. Make sure it’s not too short
Split the user stories into sprint tasks reasonably so that the sprint task is not too short
All team members are involved in developing
Spend more time working on document

## Slide 4: User stories
1. User initialize the environment(set open spaces, agents, etc.)
2. User choose block view
3. User execute the algorithm step by step or a fixed number of steps.
4. User choose graphic view

## Slide 5: Sprint Tasks
Sprints:
S.No | User Story index | Task | Date introduced | Date considered for implementation | Date completed | Developer responsible for | Current Status
1 | 1,2 | Develop GUI for block view moving agent one step or a fix number of steps | 2/10/2017 | 2/10/2017 |  | Weikang Wang | In Progress
2 | 3 | Develop algorithm | 2/10/2017 | 2/10/2017 |  | Ying Jiang | In Progress
3 | 3 | Testing algorithm | 2/10/2017 | 2/10/2017 |  | WeiKang Wang | In Progress
4 | 1,2,3 | Integrates GUI and algorithm | 2/10/2017 | 2/10/2017 |  | Ying Jiang | In Progress
5 | 1,2,3 | Testing GUI and algorithm code after integration. | 2/10/2017 | 2/10/2017 |  | Ying Jiang | In Progress
6 | 3 | Set up database | 2/10/2017 | 2/10/2017 |  | Dezheng Wang | In Progress
7 | 4 | Develop GUI for graph view | 2/10/2017 | 2/10/2017 |  | Dezheng Wang | In Progress
8 | 4 | Testing GUI for graph view | 2/10/2017 | 2/10/2017 |  | WeiKang Wang | In Progress
Sprints: